## Slide 1: MSE3 Lean Project
Incident Investigation:
Action Notification & Action Party Alert
Agenda:
Investigation Process.
A3.
Readings before and after the project.
Done By:
Sami Al Harthy/MSE34

## Slide 2: HSE Incident Investigation
Notification
Kick off
Investigation
Reporting draft
MSE3 IRC
Quality sign off
IRC/MDIRC
Minutes/Actions
PIM action close out
Process flow for investigations
Project Area

## Slide 3: A3: Incident Investigation Action Notification & Action Party Alert
Shell Learning: Process Leadership Template: Project A3
After each HSE investigation report, the investigation team and the Incident Review Committee (IRC) produce a number of actions which are entered into the PDO Incident Management (PIM) system and are assigned to an action party in order to track them and ensure the quality.
While assigning the action as a result of HSE investigations, actions are assigned to the wrong person or actions are assigned in PIM without consulting the action party so that 40% of actions or deadlines are challenged or requested to change. On occasions, the action party does not receive a notification and no reminder and does not get list of actions in PIM. These problems cause a delay in completing actions which leads to the reoccurrence of the incident, anger and frustration as well as increasing work load impacting the contract holder performance and embarrassment when the action is not closed in PIM.
The following the steps were followed to analyze the project:
Interviewing the investigation team lead MSE3 , the contractor holder UWODQ3 and the well operation team lead UWN2.
Developed “SIPOC” & “AS-IS map” to clearly define the process.
Identified the Defects (Waste) in the current process and then used 5 Why to identify the Root Cause of the identified waste.
The major findings are:
  The action assigned to the wrong action party
  Root Cause – in the IRC the action party or his representative are not in the meeting.
Actions are not uploaded to PIM in time
  Root Cause – No deadline to upload the actions to PIM.
  Root Cause - Actions are not formally accepted by action party
  Root Cause – PIM training is provided only one time (if not at all).
Actions are not clear or not understandable
  Root Cause – Inappropriate minute taker is chosen who is not skilled enough to take the minutes.
Actions are not sent to the right action owner (Contractor)
  Root Cause – insufficient communication from CH to contractors on their actions.
Amend the process in PR1418/GU612 to make the person proposing the action in MDIRC/IRC to also identify the appropriate action party. (In progress)
Amend the process in PR1418/GU612 to include a timescale and deadline for uploading the actions to PIM (48 hr)
Amend IRC/MDIRC template and PR1418/GU612 to have action party formally accept actions before loading into PIM.(Done)
Create a simple SOP for using the PIM in relation to action upload and close out. (Done)
Impose the requirement for the IRC/MDIRC chairperson to select an appropriate minute taker.
Create SMART online training/guideline for the minute taker on how to create SMART IRC actions and provide a template as to what the minutes shall look like and what information to contain.
Amend the process in PR1418/GU612 to include the requirement for the contractor to report monthly to the CH on an update on all outstanding PIM actions (in HSE contract meeting).
For IRC reviews prior to project implementation, only 60% of actions were uploaded and accepted by action party. After implementation of this project, 100% of actions were uploaded and formally accepted by the action party.
This project will not be replicated. However, the countermeasures developed in this project can be applied to Environmental and Process Safety Tier 1 & 2 incident investigations Lean projects
Background
Current Conditions
Analysis
Proposed Countermeasure(s)
Results & Replication
By the end of 2016 Q2, all actions will be uploaded to PIM and every action party is involved in the process of accepting the action through the system. The action party is aware and understands the actions, the background and the importance and agrees to the deadline. The action party is always notified directly when action is entered in PIM and receives a reminder of the action on pre-set frequency.
Project Practitioner: Sami Salim Al Harthi MSE34
Project Champion: Chris Evans MSE3 Date: 31/ 07/2016
Goal(s)
PR1418/GU612 in edit, PIM SOP created and SOP created to guide minute taker selection and SMART IRC action identification and the IRC template created and used
LSW plan prescribes Monthly & quarterly report created to follow up the actions uploaded and actions acceptance in PIM for both MDIRC and IRC meetings. Also yearly Thematic MDIRC meeting.
Sustainability
Per Cent IRC actions accepted increased by 65%
Benefits

## Slide 4: Readings after the project

## Slide 5: Thank to you